ALPHA NEXTGEN  ·  FORECASTBOT

ForecastBot v2.0

Implementation Plan

Revised March 4, 2026  ·  Based on live ForecastEx market data observation

Liquidity-Aware  ·  Catalyst-Triggered  ·  ASK-Price-Only Gap Calculation

| $30,000 CAD Budget | 3 Max Concurrent Positions | 24 / 7 Monitoring (BTC never sleeps) | S1 Only Parity Arb — Phase 1 |
| --- | --- | --- | --- |

⚠ Critical Revision From Live Data ForecastEx is illiquid most of the time. S&P Above 6,600 showed ZERO trades on March 4. Last trade: 2 days prior. Sum = $1.01 (overpriced — no arb today). Gaps are real but episodic, opening during catalyst events and persisting for hours because nobody is capturing them. This version of the bot is built around that reality.

# Section 1 — What the Live Data Confirmed

## 1.1  The Original Assumption Was Wrong

The previous implementation plan assumed persistent $0.04–$0.09 gaps available continuously. Direct observation of the IBKR ForecastTrader on March 4, 2026 proved this incorrect.

| What We Assumed | What Live Data Shows |
| --- | --- |
| Persistent gap available anytime | Sum = $1.01 today — overpriced, no arb right now |
| $0.09 gap on S&P Above 6,600 | YES $0.80 + NO $0.21 = $1.01 (last traded March 2) |
| 0 trades today on primary contract | 0 trades today — last trade was 2 days ago |
| List view NO=15% was the ask price | 15% was the BID. Actual ASK = $0.21. Critical difference. |
| Continuous compounding engine | Episodic entries, 3–8 per month during catalyst events |

## 1.2  What the 1-Month Chart Proved

The NO price chart on S&P Above 6,600 showed the NO price hitting $0.14 in late February — while YES was approximately $0.75. Sum = $0.89. Gap = $0.11. This gap persisted for hours based on the step-function chart pattern. Nobody captured it. That is the entire edge.

| $0.11 Confirmed gap (late Feb) | Hours Gap duration (chart evidence) | Zero Competitors capturing it |
| --- | --- | --- |

## 1.3  The Market Structure Reality

ForecastEx is not a continuous liquid market. It is a thin episodic market that gaps violently during catalyst events. The bot must be architected around two distinct states:

| State | When | Bot Behaviour |
| --- | --- | --- |
| IDLE | Most of the time — sum $0.97–$1.03 | Deploy capital in carry harvest (S2). Scan every 10 seconds. Capital earns 3.14% APY. |
| CATALYST | 3–8 times/month — underlying makes large move | Scan every 500ms. Execute with full conviction the moment sum < 0.93. This is the alpha. |

# Section 2 — Strategy

## 2.1  S1 — Parity Arbitrage (Primary Alpha)

The law: YES_ask + NO_ask < $1.00 → buy both → profit locked regardless of outcome.

Both YES and NO contracts on the same question pay a combined $1.00 at settlement. One pays $1.00, the other pays $0.00. Total received: always $1.00. Total paid: whatever you bought both legs for. Profit is the difference, locked at entry, zero directional risk.

Entry rule: YES_ask + NO_ask < 0.93 (ENTRY_THRESHOLD in config) Profit: $1.00 - (YES_ask + NO_ask) = locked at fill time Exit: Hold to settlement OR unwind early if position needed elsewhere Skip if: sum >= 0.93 ¦ no live ask ¦ price > 5 min stale ¦ deep ITM/OTM

## 2.2  S2 — Carry Harvest (Capital Floor)

ForecastEx pays 3.14% APY on all open positions. A hedged pair (YES + NO, combined cost ≤ $1.00) earns the daily coupon with zero directional risk. This is not the primary alpha — it is the capital utilisation floor. Capital is never idle.

- All capital not in an active arb trade sits in carry harvest positions.

- Carry positions must be instantly liquidatable — kept in near-ATM contracts with < 14 days to expiry.

- The moment an S1 opportunity fires, carry positions are unwound cheapest-first to free capital within 30 seconds.

- On $22,000 USD deployed: ~$1.71/day carry income. Small, but strictly better than idle cash.

## 2.3  What Is Excluded from Phase 1

These are explicitly parked. Do not build. Do not debate.

| Excluded | Reason |
| --- | --- |
| Fed / BOJ / CPI / NFP event contracts | MUTEX complexity, capital locked weeks, execution 15 legs, captured via S&P/NQ anyway |
| S3 MUTEX Basket | Requires complete basket validation — engineering overhead not justified in Phase 1 |
| S4 Monotonic / S6 Chain / S7 Calendar | Complex relationship mapping — Phase 2 after parity engine proven |
| Long-dated contracts (> 45 days) | Capital locked too long, compounding suffers. Exception: BTC annual only. |
| Deep ITM / OTM contracts | No two-sided market. YES > 88% or YES < 12% → skip. |
| Directional bets | Not Tier 1. Not Phase 1. Requires ML validation. Addendum only. |

# Section 3 — Contract Universe

Three categories only. All others excluded. Rationale: highest OI confirmed, most frequent underlying movement, both YES and NO sides quoted near-ATM.

## 3.1  BTC Highest Price 2026 — PRIMARY (24/7)

BTC is the only true 24/7 opportunity. No market close. Weekends are the best gap windows — institutional desks offline, retail drives price, ForecastEx contracts lag the reprice for hours.

| Contract | OI Confirmed | Gap Confirmed | Best Gap Window |
| --- | --- | --- | --- |
| BTC Above $85,000 | ~20K | $0.03–$0.06 | Weekend BTC moves |
| BTC Above $90,000 | ~35K | $0.04–$0.08 | Any ±3% BTC move |
| BTC Above $95,000 | ~45K | $0.04–$0.09 | Any ±3% BTC move |
| BTC Above $100,000 | 68K+ | $0.03–$0.06 | Post-macro spillover |
| BTC Above $120,000 | ~22K | $0.06–$0.11 | Large BTC rallies |
| BTC Above $150,000 | ~8K | $0.05–$0.12 | Deep OTM spikes |

ATM filter: Only monitor contracts where YES_bid is between 15% and 85%. This moves dynamically as BTC price changes. Recalculate every 60 seconds.

## 3.2  S&P 500 Futures Price (US Market Hours)

ES moves every trading day. Near-ATM contracts reprice most on large ES moves. Primary expiry: always the next monthly (currently Mar31'26 → Apr30'26 after settlement).

| Contract | OI Confirmed | Gap Confirmed | Best Gap Window |
| --- | --- | --- | --- |
| FES Above 6,350 Mar31 | 15.1K | $0.04–$0.09 | CPI / NFP releases |
| FES Above 6,600 Mar31 | 31.9K | $0.04–$0.09 | Any ±1.5% ES move — PRIMARY |
| FES Above 6,850 Mar31 | 11.4K | $0.04–$0.09 | Near-ATM with ES at 6,932 |
| FES Above 7,050 Mar31 | 1.0K | $0.04–$0.09 | Near-ATM — thin, size small |
| FES Above 7,250 Mar31 | 301 | $0.04–$0.09 | Near-ATM — very thin, probe only |

## 3.3  Nasdaq Futures Price (US Market Hours)

NQ moves with ES — gaps often open on both simultaneously. Thinner OI means larger gaps but harder to size. Use 50% of S&P position sizing on NQ.

Confirmation needed: Verify NQ monthly Mar31'26 contracts exist via API before including. If only daily NQ contracts exist → skip NQ entirely in Phase 1.

## 3.4  ATM Filter — Dynamic, Recalculated Every 60 Seconds

The near-ATM zone shifts as the underlying price moves. The bot must dynamically subscribe and unsubscribe from contracts as they move in and out of the ATM window.

| Contract Zone | YES Bid Range | Bot Action |
| --- | --- | --- |
| Deep ITM (underlying well past strike) | YES bid > 88% | Unsubscribe — no NO market, no arb possible |
| Near-ATM (TARGET ZONE) | YES bid 15%–85% | Subscribe, scan every tick, execute on gap |
| Deep OTM (underlying far from strike) | YES bid < 15% | Unsubscribe — no YES market, no arb possible |

# Section 4 — Liquidity Engine (Most Critical Section)

If the bot misses a catalyst window, it misses the month. Gaps appear 3–8 times per month during catalyst events. They persist for hours because no one captures them. The bot's entire alpha depends on being in CATALYST mode the moment the underlying moves. This section describes how that is guaranteed.

## 4.1  The Two-Speed Scanner

| Mode | Trigger | Scan Interval | Alert Threshold |
| --- | --- | --- | --- |
| NORMAL | Default state, no events | 10 seconds | Sum < 0.93 only |
| PRE-CATALYST | T-30 min before any event | 500ms | Sum < 0.97 (wider net) |
| POST-CATALYST | T+0 to T+4h after event | 500ms | Sum < 0.97 — stay hot |

Most gaps open in the 30–120 minutes AFTER the event, not at the exact release time. The bot must stay in high-frequency mode for 4 full hours post-event. Do NOT drop back to NORMAL immediately after event time.

## 4.2  The Catalyst Calendar

Pre-loaded on startup. Rolling 90-day window. Auto-generated from known economic release schedule. The bot reads this calendar to know when to switch modes.

| Date | Time EST | Event | Categories | Severity |
| --- | --- | --- | --- | --- |
| Mar 6, 2026 | 08:30 | NFP Release | S&P, NQ | HIGH |
| Mar 12, 2026 | 08:30 | CPI Release | S&P, NQ, BTC | HIGH |
| Mar 18, 2026 | 14:00 | FOMC Decision | S&P, NQ, BTC | CRITICAL |
| Mar 31, 2026 | 16:00 | S&P Expiry + Reload | S&P | CRITICAL |
| Any day | — | BTC ±3% in 4 hours | BTC | AUTO-TRIGGER |
| Any open day | — | ES/NQ ±1.5% intraday | S&P, NQ | AUTO-TRIGGER |

Auto-trigger logic: The bot monitors underlying price velocity independently. If BTC moves ±3% in 4 hours OR ES/NQ moves ±1.5% intraday → automatically switch to CATALYST mode regardless of calendar. This catches unscheduled gaps.

## 4.3  Gap Formation Detector

The bot does not wait for the gap to be obvious. It detects the gap forming — catching the window as it opens, not after it has been open for 30 minutes.

Signals emitted by GapFormationDetector: GapSignal.EXECUTE: sum < ENTRY_THRESHOLD (0.93) → submit orders now GapSignal.ALERT: sum < 0.97 AND falling fast → heighten watch, free capital GapSignal.NONE: sum stable or rising → continue monitoring Velocity calc: sum dropped > $0.03 in last 5 readings = FORMING

## 4.4  Capital Readiness — Never Miss a Gap Due to Locked Capital

Capital in carry harvest must be freeable in under 30 seconds. The carry unwind priority queue ensures the cheapest-to-exit positions are unwound first.

- ALERT state (sum < 0.97 forming): begin queuing carry unwind — identify cheapest positions to exit but do not yet submit orders.

- EXECUTE state (sum < 0.93): submit carry unwind orders AND arb entry simultaneously. Capital pivot target: under 30 seconds.

- Carry positions are kept in near-ATM contracts with < 14 days to expiry — closest to settlement = cheapest to close.

- Sort carry by closing_leg_ask ascending. Unwind smallest-ask positions first. Stop unwinding as soon as enough capital is freed.

# Section 5 — Execution Engine

## 5.1  The Three Phases of Every Trade

| Phase | Trigger | Action |
| --- | --- | --- |
| PHASE 1 | Both legs fillable at profit | Submit YES limit + NO limit within 200ms. Wait 10 seconds. If both fill → SUCCESS. Record position. |
| PHASE 2 | Leg 1 filled, Leg 2 did not | Chase Leg 2 by $0.01 per retry. Max 3 retries. Re-validate profit after each. If still profitable at new price → continue. If below MIN_NET_PROFIT → PHASE 3. |
| PHASE 3 | Leg 2 unfillable at profit | UNWIND Leg 1 immediately. Buy opposing contract (ForecastEx no-sell: YES→buy NO, NO→buy YES). Accept small loss. Alert via Telegram. If 2 unwinds in session → TIER 2 defensive. |

## 5.2  Validation Gates — All Must Pass Before Execution

| # | Gate | Logic |
| --- | --- | --- |
| 1 | Live ask prices | YES_ask_age < 300s AND NO_ask_age < 300s. Reject stale prices. |
| 2 | Sum threshold | YES_ask + NO_ask < ENTRY_THRESHOLD (0.93). Uses ASK only — never bid, never last traded. |
| 3 | Minimum net profit | (1.00 - sum) - (2 × slippage_estimate) > MIN_NET_PROFIT (0.02) |
| 4 | OI depth | target_contracts < min(yes_OI, no_OI) × 0.01. Never move own market. |
| 5 | Capital available | required_capital < available_capital(). Includes carry that can be unwound. |
| 6 | Position limit | open_arb_positions < MAX_CONCURRENT_POSITIONS (3) |
| 7 | Duplicate check | Not already in this exact contract pair |
| 8 | ATM window | YES_ask between 0.12 and 0.88. No deep ITM/OTM. |

Every rejected opportunity is logged with a DROP CODE. These codes are the primary debugging tool when the bot is not trading. Aggregate drop code counts every hour.

## 5.3  Position Sizing Formula

position_size_usd = min( available_capital × 0.45, # Max 45% of free capital per trade config.MAX_SINGLE_TRADE_USD, # Hard cap: $8,000 USD oi_based_limit # min(yes_OI, no_OI) × 0.01 × avg_leg_price ) contracts = floor(position_size_usd / (yes_ask + no_ask)) min_position: if position_size_usd < $2,000 → skip this opportunity

# Section 6 — Risk Engine

| Tier | Trigger | Action |
| --- | --- | --- |
| TIER 1 WARNING | Unhedged leg > 15s OR position loss > $50 | Log warning. Prioritise filling opposing leg. No new arb trades until resolved. |
| TIER 2 DEFENSIVE | Unhedged leg > 40s OR daily loss > $200 OR 2 unwind events | Stop all new arb execution. Manage/close existing only. Telegram: TIER 2 DEFENSIVE. |
| TIER 3 KILL | Unhedged leg > 90s OR daily loss > $500 OR API disconnect > 60s OR manual | Close ALL positions. Halt all execution. Telegram: KILL SWITCH ENGAGED. Require manual restart. |

## 6.1  Price Staleness Rejection

The IBKR web UI displays last-traded prices that can be 2+ days old. The API must track when each ask price was last updated. Any ask price older than 300 seconds is treated as stale and the contract is skipped. Gate 1 in the validation chain.

## 6.2  Startup Reconciliation (Mandatory)

The bot WILL restart due to IB Gateway re-auth (every 24 hours) or VPS events. Every restart must reconcile database state against actual broker positions before resuming.

- Load all positions from PostgreSQL.

- Query IBKR for actual portfolio positions.

- Compare: position in DB but not at broker → mark SETTLED (resolved while offline).

- Position at broker but not in DB → flag ORPHAN, alert, do not trade until cleared.

- Quantities mismatch → alert and halt until manually cleared.

# Section 7 — Capital Allocation — $30K CAD

| $22,050 USD Working capital (at 0.735 rate) | $2,205 USD Reserve — NEVER deployed | $19,845 USD Active — arb + carry |
| --- | --- | --- |

## 7.1  Capital State Machine

| State | When | Capital Behaviour |
| --- | --- | --- |
| CARRY_ONLY | No arb opportunity — most of the time | All $19,845 in carry harvest positions. Earning 3.14% APY. |
| ALERT | Sum < 0.97 and falling | Queue carry unwind. Identify cheapest positions. Capital still in carry. |
| PARTIAL_ARB | 1–2 arb positions open | Arb positions: up to $16,000. Remaining: carry. Max 3 positions. |
| FULL_ARB | 3 arb positions open | Up to $19,845 in arb. No carry. Waiting for settlements to recycle. |
| UNWINDING | Arb signal fired, need capital | Unwind carry cheapest-first. Target: capital freed in < 30 seconds. |

## 7.2  Expected Returns — Honest Simulation at $22K USD

Based only on confirmed data: ONE confirmed gap event (~$0.11) in 30 days of chart history. Frequency is the critical unknown.

| Scenario | Gap Events/Month | Avg Gap | Monthly Profit USD | Monthly CAD |
| --- | --- | --- | --- | --- |
| Pessimistic (1 event/month) | 1 | $0.08 | ~$880 | ~$1,197 |
| Base Case (4 events/month) | 4 | $0.09 | ~$3,960 | ~$5,386 |
| Optimistic (8 events/month) | 8 | $0.10 | ~$8,800 | ~$11,968 |
| Carry baseline (all scenarios) | — | 3.14% APY | ~$51 | ~$69 |

The base case requires 4 executable gap events per month. This has NOT been confirmed from data — only one event is confirmed. The 2-week observation period (Gate 1) will establish actual frequency before full capital deployment.

# Section 8 — Build Plan — Week by Week

## WEEK 1 — Infrastructure + Catalyst Monitor

Goal: Connect to IBKR, stream live bid/ask, fire Telegram alert on any gap. No trades yet.

| Day | Task | Done When |
| --- | --- | --- |
| Mon | ib_async paper account connection | Python connects, reqContractDetails returns ForecastEx contracts |
| Mon | Contract universe: BTC + SP + NQ | All near-ATM contracts discovered, classified YES/NO |
| Tue | Market data streaming | reqMktData() streaming live bid/ask. Tick handler logging to DB. |
| Tue | PostgreSQL schema | Tables: positions, opportunities, trades, contract_universe created |
| Wed | Gap detector | sum = yes_ask + no_ask calculated per tick. GapSignal enum working. |
| Wed | Catalyst calendar | NFP/CPI/FOMC dates loaded. Pre/post window logic. Mode switching. |
| Thu | Auto-trigger: underlying velocity | BTC ±3% and ES ±1.5% detectors. Switch to CATALYST mode automatically. |
| Thu | ATM recalculation | Dynamic subscribe/unsubscribe as underlying moves. Runs every 60s. |
| Fri | Telegram alert | Alert fires within 30s of simulated gap event. Daily summary working. |
| Fri | Staleness rejection | Gate 1: prices > 300s old rejected. Log STALE_PRICE drop code. |

GATE 0 — PASS CONDITION: Live bid/ask streaming on ≥ 5 contracts. Telegram alert fires on simulated gap. Staleness rejection working. All data writing to PostgreSQL.

## WEEK 2 — S1 Parity Scanner + Validation Gates

Goal: Full gap detection pipeline working. All 8 validation gates live. Drop codes logging.

- S1 scanner: detect YES_ask + NO_ask < 0.93 using live ask prices only.

- All 8 validation gates implemented. Every rejection logged with drop code.

- Drop code hourly summary to log: which gates are firing most.

- Opportunity router: rank opportunities by gap size × OI depth score.

- S2 carry scanner: find near-ATM contracts with sum ≤ $1.00, deploy idle capital.

- Carry unwind priority queue: sort by closing_leg_ask ascending.

GATE 1 — PASS CONDITION: Bot detects simulated gap within 500ms. All 8 gates run correctly. Drop codes visible in logs. Carry deployed on idle capital in paper account.

## WEEK 3 — Execution Engine + Position Manager

Goal: Full dual-leg execution with retry and unwind. Position tracking across restarts.

- Phase 1/2/3 execution engine: dual-leg limit orders, 200ms max latency between legs.

- Fill tracker: detect which legs filled, start retry timer on partial fills.

- Phase 2 chase: $0.01 increment per retry, max 3 retries, re-validate profit.

- Phase 3 unwind: buy opposing contract, log loss, alert, increment unwind counter.

- Position manager: track all open pairs, capital state machine, P&L per position.

- P&L formula: $1.00 - (yes_cost + no_cost). Not sell_price - buy_price.

- Startup reconciliation: DB vs IBKR portfolio on every restart.

GATE 2 — PASS CONDITION: Paper trade for 5 days. Both-leg fill rate > 80%. Zero unhedged legs persisting > 30s. Positions survive bot restart correctly.

## WEEK 4 — Risk Engine + Live Probe

Goal: Full risk layer live. Probe with $2,000 CAD real capital.

- Tiered kill switch: all three tiers with correct trigger conditions.

- Simulate TIER 3: bot halts, alerts, requires manual restart.

- IB Gateway auto-reconnect: detect disconnect, reconnect, reconcile positions.

- Daily P&L Telegram report: locked profit, carry accrued, capture rate, next catalysts.

- Live probe: $2,000 CAD on best available contract. Validate fill quality vs paper.

- Confirm: live fills within $0.01 of detected gap. Both-leg fill confirmed.

GATE 3 — PASS CONDITION: Live probe fills cleanly. Both legs within $0.01 of detected sum. Kill switch test passes. Bot runs 7 days without manual intervention.

## WEEK 5 — Full Capital Deployment

Goal: Full $30K CAD deployed. Compounding begins.

- Scale from $2,000 probe to full $22,050 USD active capital.

- All 3 contract categories active: BTC + SP + NQ.

- First catalyst event under full capital (NFP April 3 or CPI April 10).

- Target: first month P&L report by April 30.

# Section 9 — Tech Stack & Architecture

| Component | Technology | Why |
| --- | --- | --- |
| IBKR library | ib_async (NOT ib_insync) | ib_insync unmaintained since 2024. ib_async is community-maintained fork. pip install ib_async |
| Language | Python 3.11+ | Native async, ib_async built for asyncio, NumPy for calculations |
| Architecture | Single-process asyncio | NOT Celery+Redis — overkill for 200 contracts. One process, multiple coroutines. |
| Database | PostgreSQL | Positions, trades, opportunity log, contract universe. Concurrent writes. |
| Deployment | VPS Ubuntu 22.04 + IB Gateway | AWS EC2 us-east-1. IB Gateway as headless daemon. 24/7 uptime. |
| Alerting | Telegram Bot API | python-telegram-bot. Immediate alerts on gap detection, fills, risk events. |
| Scheduling | APScheduler | Catalyst calendar, daily reports, registry refresh every 15 min. |
| Logging | structlog JSON | Structured logs. Two tiers: TRADE level always on, DEBUG level off in production. |
| Config | config.py | ALL tunable parameters in one file. Nothing hardcoded anywhere. |

## 9.1  ForecastEx Contracts in the IBKR API

# ForecastEx contracts are modeled as Options in the IBKR API: secType = 'OPT' exchange = 'FORECASTX' YES contracts = Call (right='C') NO contracts = Put (right='P') Discovery: ib.reqContractDetails(Contract(secType='OPT', exchange='FORECASTX', symbol='BTC'))

## 9.2  The No-Sell Constraint

ForecastEx does not permit sell orders. To close a YES position you must buy NO. To close a NO position you must buy YES. IBKR nets them automatically.

# Closing a position — ALWAYS buy the opposing leg: if position.leg_type == 'YES': submit buy_order(side='NO', qty=position.qty) if position.leg_type == 'NO': submit buy_order(side='YES', qty=position.qty) # P&L calculation — NOT sell_price minus buy_price: pnl_per_contract = 1.00 - (yes_cost + no_cost)

# Section 10 — Rules That Cannot Be Violated

| # | Rule |
| --- | --- |
| 1 | ALWAYS use ASK prices for gap calculation. Never bid. Never last traded. If no live ask exists → skip. |
| 2 | NEVER enter if YES_ask + NO_ask ≥ ENTRY_THRESHOLD. The web UI showing a gap does not mean an executable gap exists. |
| 3 | BOTH legs within 200ms of each other. Longer gap = price may have moved = guarantee weakened. |
| 4 | NEVER exceed 1% of contract OI per order. On thin books, you will move the market against yourself. |
| 5 | ALWAYS reconcile positions on startup. Unreconciled state leads to duplicate entries or lost positions. |
| 6 | NEVER leave carry positions that cannot be unwound in < 30 seconds. Capital must pivot to arb instantly. |
| 7 | ForecastEx P&L = $1.00 - (yes_cost + no_cost). Not sell - buy. The no-sell constraint changes all P&L math. |
| 8 | Catalyst calendar MUST be loaded on startup. If calendar fails → enter TIER 2 defensive mode immediately. |
| 9 | Post-catalyst: stay in 500ms scan mode for 4 full hours after any HIGH/CRITICAL event. Most gaps open post-event. |
| 10 | NEVER trade an opportunity where either leg price is > 300 seconds stale. Deploy Gate 1 before all else. |

## 10.1  Drop Codes — Log Every Rejection

Every opportunity that fails a validation gate must be logged with a drop code. This is the primary tool for answering 'why isn't the bot trading?' Aggregate counts hourly.

| Drop Code | Meaning |
| --- | --- |
| STALE_YES_PRICE | YES ask is > 300 seconds old — price unreliable |
| STALE_NO_PRICE | NO ask is > 300 seconds old — price unreliable |
| INSUFFICIENT_GAP | YES_ask + NO_ask >= ENTRY_THRESHOLD — not enough gap |
| BELOW_MIN_PROFIT | Net profit after slippage < MIN_NET_PROFIT ($0.02) |
| OI_LIMIT | Required contracts > 1% of min(YES_OI, NO_OI) |
| INSUFFICIENT_CAPITAL | Required capital > available (including unwound carry) |
| POSITION_LIMIT | Already at MAX_CONCURRENT_POSITIONS (3) |
| DUPLICATE | Already in this contract pair |
| NOT_ATM | YES ask outside 0.12–0.88 window |