ALPHA NEXTGEN

ForecastBot

Implementation Master Plan

Phase 1  ·  Pure Mathematical Arbitrage Engine

Addendum  ·  Level 2 Directional & Cross-Venue Trading

| $50,000 CAD Deployment Capital Deployment Capital | $0.09 Gap Confirmed Live on S&P Ladder | 27 Days First Cycle Expiry Mar 31'26 |
| --- | --- | --- |

Version 1.0  ·  March 4, 2026

# Section 1 — Strategy: Pure Parity Arbitrage

## 1.1  The Single Strategy We Are Building

ForecastBot Phase 1 executes exactly one strategy: YES + NO Parity Arbitrage on ForecastTrader (IBKR ForecastEx). All other strategies — MUTEX basket, monotonic violation, calendar spread, directional bets — are parked in the Level 2 Addendum. We go all-in on one thing until it is generating consistent returns, then we layer.

### The Mathematics

Every ForecastEx contract pays exactly $1.00 at settlement. If you hold one YES contract and one NO contract on the same event, exactly one pays $1.00 and the other pays $0.00. Total payout: always $1.00.

If  YES_price + NO_price  <  $1.00  →  buy both  →  guaranteed profit = $1.00 - sum

This is not a prediction. It is not a bet. It is a mathematical lock. The only risk is operational — both legs not filling at the detected price.

### Live Market Evidence — March 4, 2026

| Contract | YES | NO | Sum | GAP | OI |
| --- | --- | --- | --- | --- | --- |
| S&P Above 6,100 Mar31 | 87% | 5% | 92% | $0.08 | 11.0K |
| S&P Above 6,350 Mar31 | 83% | 8% | 91% | $0.09 | 15.1K |
| S&P Above 6,600 Mar31 | 76% | 15% | 91% | $0.09 | 31.9K |
| S&P Above 6,850 Mar31 | 66% | 25% | 91% | $0.09 | 11.4K |
| S&P Above 7,050 Mar31 | 42% | 49% | 91% | $0.09 | 1.0K |
| Fed No Change Mar18 | 95% | 3% | 98% | $0.02 | 128.6K |
| Fed Lower 25bps Mar18 | 3% | 94% | 97% | $0.03 | 34.0K |

Every contract with both YES and NO quoted shows an identical $0.09 gap. This is structural, not random. There is no market maker enforcing parity across this strike ladder. The gap is confirmed in dollar prices from the IBKR mobile app contract detail screen — not indicative mid-prices.

### 1.2  The One Critical Unknown

The IBKR app may display mid-prices rather than executable ask prices. Until the API is connected and actual bid/ask spreads are pulled, we cannot confirm that the full $0.09 gap survives execution.

| If bid/ask confirms $0.07+ executable | If bid/ask shows gap < $0.02 |
| --- | --- |
| Full deployment — all 5 S&P contracts + Fed. Realistic path: $54,000 CAD Year 1. | Carry harvest only at 3.14% APY. Pivot to Level 2 directional strategy immediately. Do not build parity bot. |

One API call — pulling bid and ask on S&P Above 6,600 Mar31'26 — resolves this permanently. This is the first action in Week 1.

# Section 2 — Build Plan

## 2.1  Architecture Overview

ForecastBot Phase 1 is a five-layer Python system. Each layer has a single responsibility and is independently testable. The system runs on a Linux VPS with 24/7 uptime, connects to IBKR via IB Gateway, and requires zero human intervention once deployed.

| Layer | Module | Responsibility |
| --- | --- | --- |
| 1 | Scanner | Real-time price ingestion. Detects YES + NO < $1.00 on every tick. Publishes opportunity events. |
| 2 | Opportunity Router | Ranks violations by gap size and capital availability. Filters below minimum profit threshold. Deduplicates. |
| 3 | Execution Engine | Constructs and submits both legs simultaneously. Handles fill monitoring and partial fill cancellation. |
| 4 | Position Manager | Tracks all open positions. Monitors for fills, settlement, and unhedged legs. Carries harvest accrual. |
| 5 | Risk & Monitor | Kill switch, max exposure limits, unhedged leg alerts, latency monitoring, Grafana dashboard. |

## 2.2  Tech Stack

| Component | Technology | Rationale |
| --- | --- | --- |
| IBKR Connectivity | ib_insync (Python) | Async wrapper for TWS API. Handles reconnection, streaming quotes across 100+ contracts. |
| Language | Python 3.11+ | Native IBKR bindings, asyncio for concurrent scanning, NumPy/Pandas for calculations. |
| Database | PostgreSQL | Opportunity logs, fill records, position state, contract metadata. |
| Task Queue | Celery + Redis | Scanning, execution, position management as independent processes. |
| Deployment | Linux VPS (Ubuntu 22.04) | 24/7 uptime. IB Gateway headless daemon. AWS EC2 us-east-1 for IBKR proximity. |
| Monitoring | Prometheus + Grafana | Capture rate, fill latency, position exposure, system health. |
| Logging | structlog (JSON) | Every scan cycle, opportunity, order, fill with precise timestamps. |

## 2.3  Execution Rules — Non-Negotiable

These rules are hardcoded into the Execution Engine. They cannot be overridden at runtime.

- Limit orders only — never market orders on thin prediction market books.

- Both legs submitted within 200ms of each other — leg synchronisation is the core technical challenge.

- If leg 2 does not fill within 30 seconds of leg 1 — cancel leg 2, immediately send opposing order to close leg 1.

- Never exceed 1% of contract OI in a single order — prevents self-inflicted price movement.

- Minimum executable gap: $0.015 after estimated slippage. Opportunities below this threshold are skipped.

- First 5 trades on any new contract: 25% of calculated optimal size. Scale to full size only after fill quality is confirmed.

- Maximum single-contract exposure: $5,000 USD regardless of opportunity size.

- Kill switch: if any unhedged leg persists > 5 minutes — halt all new orders, alert immediately.

# Section 3 — Week-by-Week Execution Plan

## WEEK 1 — Validate & Enable  (Mar 4–10)

Goal: Confirm the $0.09 gap survives bid/ask. Enable trading on account U5648068. No capital at risk.

| Day | Task | Success Criteria |
| --- | --- | --- |
| Mon Mar 4 | Enable ForecastEx trading | Account U5648068 shows 'Trading Enabled' on ForecastTrader. Takes 5 minutes. |
| Tue Mar 5 | Connect ib_insync paper account | Python script connects to IBKR paper trading. reqMktData() streaming live quotes. |
| Wed Mar 6 | Pull bid/ask on S&P Above 6,600 | Actual bid and ask prices confirmed. Gap calculation: ask_YES + ask_NO vs $1.00. |
| Wed Mar 6 | Pull all 5 S&P Mar31 bid/asks | Full ladder bid/ask mapped. Minimum executable gap identified per contract. |
| Thu Mar 7 | Pull all 15 Fed MUTEX contracts | Complete basket mapped. All 15 YES ask prices summed. Basket gap confirmed. |
| Thu Mar 7 | Check Jun/Sep/Dec quarterly expiry | Same strikes pulled on all four expiries. Calendar spread violations noted. |
| Fri Mar 8 | Violation frequency scan — 8 hrs | Bot runs in observation mode. Logs every violation: timestamp, gap, duration. |
| Sat Mar 9 | Analyse observation data | Average gap duration > 30 seconds on S&P contracts → proceed to paper trading. |
| Sun Mar 10 | Go/No-Go decision | If executable gap ≥ $0.05: proceed to Week 2 paper trading. If < $0.02: reassess. |

## WEEK 2 — Scanner + Paper Trading  (Mar 11–17)

Goal: Build the Scanner and Execution Engine. Paper trade before the Fed MUTEX event on March 18.

- Build Scanner module: reqMktData() on all 5 S&P contracts + 15 Fed contracts. Violation detection on every tick. Opportunity events published to queue.

- Build Execution Engine: dual-leg order constructor. Limit orders. Leg 2 contingent on leg 1 fill. 30-second hedge timer. Cancellation logic.

- Build Position Manager: tracks all open pairs. Monitors fills. Settlement detection. P&L accounting per pair.

- Paper trade the Fed MUTEX basket: submit all 15 basket orders in paper mode. Measure: all-legs-fill rate, slippage vs detected price, time to full fill.

- Paper trade S&P parity arb: run scanner on all 5 contracts. Auto-submit on every detected violation. Log every trade.

- Target metrics by end of Week 2: both-legs-fill rate > 75%, slippage < $0.015, detection-to-submission latency < 300ms.

## WEEK 3 — Fed Settlement + First Live Deployment  (Mar 18–24)

Goal: Watch Fed MUTEX settle on March 18. Deploy first live capital on S&P contracts. Validate end-to-end.

- March 18 — Fed MUTEX settles. Observe settlement mechanics on paper account. Confirm all 15 contracts resolve correctly. Capital recycles.

- March 18 — Deploy first live probe trades on S&P: $500 on Above 6,600, $500 on Above 6,850. Two trades only. Confirm live fills match paper trading behaviour.

- If live fills clean: scale to $3,000 on S&P Above 6,600 for remainder of March 31 cycle.

- If slippage worse than paper: reduce to 10% sizing. Investigate order book depth discrepancy.

- Deploy $3,000 on Fed April event contracts (next CPI/NFP cycle) using capital returned from March 18 settlement.

## WEEK 4 — Scale + Risk Layer  (Mar 25 – Mar 31)

Goal: Full capital deployment. Risk & Monitor layer live. March 31 S&P settlement validates the complete first cycle.

- Deploy full S&P Mar31 allocation: $6,016 across all 5 contracts per sizing plan.

- Build and activate Risk & Monitor layer: kill switch, max exposure tracking, unhedged leg alerts, Grafana dashboard live.

- March 31 — S&P contracts settle. First complete cycle end-to-end. Actual vs projected P&L comparison.

- Immediately redeploy settled capital into April 30 S&P contracts. Compounding begins.

- Build carry harvest module: tracks S2 coupon accrual (3.14% APY) on all open pairs. Separate P&L line.

# Section 4 — Capital Deployment & Projections

## 4.1  Phase 1 Capital Allocation

Based on confirmed live OI data from March 4, 2026. Bottleneck is always the lower-priced leg (thinner notional depth).

| Contract | Expiry | Gap | Deploy USD | Profit USD | Return |
| --- | --- | --- | --- | --- | --- |
| S&P Above 6,600 (primary) | Mar 31 | $0.09 | $2,730 | $270 | 9.9% |
| S&P Above 6,850 | Mar 31 | $0.09 | $910 | $90 | 9.9% |
| S&P Above 6,350 | Mar 31 | $0.09 | $1,365 | $135 | 9.9% |
| S&P Above 6,100 | Mar 31 | $0.08 | $920 | $80 | 8.7% |
| S&P Above 7,050 (probe) | Mar 31 | $0.09 | $91 | $9 | 9.9% |
| Fed MUTEX Basket | Mar 18 | ~$0.05 | $5,000 | $250 | 5.0% |
| S&P Jun30 ladder (50% size) | Jun 30 | $0.09* | $3,000 | $270 | 9.0% |
| S&P Sep30 ladder (50% size) | Sep 30 | $0.09* | $2,000 | $180 | 9.0% |
| S&P Dec31 ladder (50% size) | Dec 31 | $0.09* | $2,000 | $180 | 9.0% |
| Calendar spread arb | Mar–Jun | TBD | $2,000 | $150 | 7.5% |
| NQ opportunistic reserve | Daily | $0.09 | $500 | $45 | 9.0% |
| Cash reserve | — | — | $3,559 | — | — |

* Quarterly gap assumes same structure as Mar31 — requires API confirmation before deployment.

| Total Deployed: $22,516 USD | First Cycle Expected Profit: $2,489 USD = $3,386 CAD |
| --- | --- |

## 4.2  Annual Projections

Three scenarios based on bid/ask confirmation outcome and bot maturity.

| Metric | Conservative (40% capture) | Realistic (65% capture) | Optimistic (80% capture) |
| --- | --- | --- | --- |
| Executable gap | $0.05 | $0.07 | $0.09 (full) |
| Year 1 profit (USD) | $16,700 | $39,800 | $62,000 |
| Year 1 profit (CAD) | $22,700 | $54,100 | $84,300 |
| Year 1 return on $50K | 45% | 108% | 169% |
| End capital (CAD) | $72,700 | $104,000 | $134,000 |
| Monthly income — Yr 1 | $2,450 CAD | $6,700 CAD | $13,000 CAD |
| Monthly income — Yr 2 | $4,200 CAD | $13,300 CAD | $30,000 CAD |

Realistic path is the planning base. $50,000 CAD becomes $104,000 CAD by end of Year 1. Monthly income of $6,700 CAD by Month 12 is the target that funds full-time transition.

# Section 5 — KPIs & Go/No-Go Gates

## 5.1  The Metrics That Matter

Win rate is not the primary metric. Executed trades have near-100% win rate by construction. What matters is capture rate and execution quality.

| Metric | Target | Warning | Action if Warning |
| --- | --- | --- | --- |
| Both-legs fill rate | > 85% | < 75% | Reduce position size 50%. Investigate order book depth. |
| Detection→submit latency | < 200ms | > 500ms | Upgrade VPS. Optimise Scanner hot path. |
| Slippage per leg | < $0.010 | $0.015+ | Widen minimum gap threshold. Filter thin OI contracts. |
| Unhedged leg rate | < 3% | > 5% | Trigger kill switch. Review hedge timer logic. |
| Capture rate | > 60% | < 40% | Increase scan frequency. Reduce opportunity filter strictness. |
| Monthly P&L vs projection | > 70% | < 50% | Full audit of fill quality. Compare paper vs live. |
| IB Gateway uptime | > 99.5% | < 98% | Configure auto-reauth. Add health-check restart daemon. |

## 5.2  Phase Gates

Each gate must be passed before proceeding to the next phase. No skipping.

| Gate | Timing | Pass Condition |
| --- | --- | --- |
| Gate 1 | Mar 10 | API confirms executable gap ≥ $0.05 on at least 3 S&P contracts. Proceed to paper trading. |
| Gate 2 | Mar 18 | Fed MUTEX paper trade: all 15 legs fill in paper mode within 5 minutes of submission. Settlement resolves correctly. |
| Gate 3 | Mar 21 | First 2 live probe trades fill at prices within $0.01 of detected gap. Both-leg fill confirmed. No unhedged legs. |
| Gate 4 | Mar 31 | First complete cycle settles. Actual P&L > 70% of projected. Capital recycles within 24 hours into April contracts. |
| Gate 5 | Apr 30 | Second cycle completes. Cumulative P&L > $4,000 USD. Bot running without manual intervention for 30 days. |

ADDENDUM

Level 2 — Directional Trading & Full System Integration

Parked until Phase 1 generates consistent returns for two consecutive months

## A1 — Additional Arb Strategies (Level 1.5)

These strategies are mathematically identical to parity arb but require additional infrastructure. They activate once the core parity engine is stable.

| Strategy | Name | Trigger | Additional Requirement |
| --- | --- | --- | --- |
| S3 | MUTEX Basket Arb | Sum of all YES in exhaustive set < $1.00 | Contract registry mapping complete outcome sets. Fed basket: 15 contracts. BTC monthly: 6 contracts. |
| S4 | Monotonic Violation Arb | P(higher threshold) > P(lower threshold) | Strike ladder scanner with logical ordering. Hedge construction requires NO market on both contracts. |
| S6 | Conditional Chain Arb | P(subset) > P(superset) | Semantic contract relationship mapping. e.g. 'Fed cuts March' ⊂ 'Fed cuts Q1'. |
| S7 | Calendar Spread Arb | P(later expiry) < P(earlier expiry) | Same strike across multiple expiries. Four quarterly S&P expiries already visible. |
| S2 | Carry Harvest | YES + NO ≤ $0.997 on any open pair | Already running on every parity arb position. 3.14% APY on deployed capital. |

## A2 — Volatility Extraction Layer

Enters on a parity arb gap (mathematical floor guaranteed). Exits one leg early when the underlying moves significantly, extracting additional profit beyond the locked arb spread. Not a directional bet — the hedge is always entered simultaneously on both legs.

- Entry condition: Standard parity arb trigger — both legs bought, gap locked.

- First leg exit: When one leg appreciates > 40% due to underlying movement.

- Remaining leg: Cost basis now near-zero. Hold to settlement or exit on second swing.

- Best contracts: S&P near-ATM contracts on days VIX > 20. Fed contracts 2 weeks before FOMC. BTC monthly contracts on high-vol days.

- Alpha NextGen integration (Phase 2): regime flip signal triggers first leg exit systematically instead of fixed threshold.

## A3 — Alpha NextGen Signal Integration

Once Alpha NextGen VASS engine is stable, it feeds directional signals into ForecastBot for two purposes:

### A3.1 — Contract Selection (Regime-Gated Activation)

- STRONG BULL regime: Activate NQ/S&P daily contracts near current price. Size up on above-current-price contracts.

- STRONG BEAR regime: Activate below-current-price contracts. Deep ITM NO contracts become near-certain.

- NEUTRAL regime: Deactivate NQ daily contracts. Shift full capital to Fed/S&P quarterly parity only.

### A3.2 — Directional Bets (Level 2 Core)

When Alpha NextGen model probability diverges from ForecastEx market probability by > 8 percentage points — deploy a directional YES or NO position independent of parity arb.

Example: March 4, 2026. ES at 6,932. S&P Above 6,850 Mar31 priced at 66%. Alpha NextGen BULL regime implies fair value 80%. Edge = 14pp. Buy YES at $0.66. Expected value: +$0.098 per contract. Size by Kelly fraction capped at 10% of portfolio.

- Directional bets are Tier 2 — outcome dependent. Never conflated with Tier 1 arb positions in the system.

- Paper trade every directional signal for minimum 50 trades before deploying real capital.

- Directional capital capped at 20% of total portfolio. Arb capital always ≥ 80%.

## A4 — CIPHER ALPHA Integration

Once CIPHER ALPHA (BTC volatility surface engine on Deribit) is operational, it provides a second independent signal source for BTC prediction market contracts.

- CIPHER ALPHA implied probability distribution for BTC at future dates cross-validated against ForecastEx BTC contract prices.

- When Deribit options market implies 52% probability for BTC above $100K and ForecastEx prices it at 35% — pure cross-venue probability arb.

- This is the highest-edge strategy in the full system. Requires CIPHER ALPHA to be live and calibrated first.

## A5 — Polymarket Integration (Friend's US Company)

Polymarket received CFTC Designated Contract Market approval in November 2025. US-incorporated entities can access via regulated FCM brokerages. This is the cross-venue endgame.

- Legal structuring required first. Beneficial ownership and CFTC anti-evasion rules must be addressed with qualified US derivatives counsel before any capital moves.

- Primary use case: cross-venue arb. Same Fed decision priced differently on ForecastEx vs Polymarket. Buy cheap venue, hold equivalent position on expensive venue. Zero outcome risk.

- Secondary use case: Polymarket's native MUTEX smart contract — atomic conversion of complete No token set to USDC, eliminating multi-leg execution risk on basket strategies.

- Timeline: activate in Month 6 once ForecastBot is proven and legal structure is confirmed.

## A6 — The Full System Vision (Month 18–24)

| System | Role in Integrated Architecture |
| --- | --- |
| Alpha NextGen | Regime detection on QQQ/NQ. Feeds contract selection filter and directional bet sizing to ForecastBot. Runs independently on options strategies. |
| CIPHER ALPHA | BTC volatility surface on Deribit. Cross-validates ForecastEx BTC contract probabilities. Enables cross-venue probability arb. |
| ForecastBot | Core execution engine. Pure arb floor running 24/7. Directional layer activated by Alpha NextGen + CIPHER ALPHA signals. Cross-venue arb with Polymarket. |
| Polymarket Acct | US entity access to $3.74B monthly volume. Cross-venue arb target. MUTEX smart contract execution. Political and sports contract access. |

Month 24 Target State $50,000 CAD → $125,000–$185,000 CAD $13,000–$25,000 CAD per month · Fully automated · Zero directional market risk on arb layer

## A7 — Opportunity Window

The competitive lifecycle of prediction market arbitrage follows a predictable compression curve. ForecastEx is at Stage 1 — early market with maximum gaps and minimum competition.

| Stage | Timeline | Parity Gap | Action |
| --- | --- | --- | --- |
| Stage 1 — Now | Present → Month 18 | $0.05–$0.09 | Maximum aggression. Deploy full capital. Compound every cycle. |
| Stage 2 — Growth | Month 6–Month 24 | $0.03–$0.06 | Liquidity growing. Scale capital to $100K+. Add CME contracts. |
| Stage 3 — Mature | Month 18–Month 36 | $0.01–$0.03 | MUTEX and chain arbs last longest. Cross-venue becomes primary. |
| Stage 4 — Institutional | Month 30+ | < $0.01 | Migrate edge to Kalshi, CME, Polymarket. Infrastructure portable. |

You are in Stage 1. This is the widest gap window that will ever exist on this platform. Every month ForecastBot is not running is a month of maximum-gap returns left uncaptured. The build timeline is 4 weeks. The window is 18–24 months. Ship first.